## Slide 1: Home Finder
Daniel Chrisman, Christian Boughton, Ella Knott, Michael Wieland, Lith Almadani
Client/Advisor: Dr Timothy Bigelow

## Slide 2: Problem Statement
Buying a home is a stressful and time consuming process with current reality applications specializing niche areas. Our application provides a single interface for each step.
User inputs
  Frequent locations
  Travel time constraints
Heat map generation of ideal areas
For sale homes and information
Works for businesses as well

## Slide 3: Project Management Style
Agile
Flexibility - Agile allows us to modify our design at any point in the process
Focus - Agile allows us to work on a single small task at a time
Error Handling - Agile provides a modular approach to design
Control - Each member has control over their assigned areas
Inclusivity - Each member is responsible for an engineering aspect
Collaboration - Increased frequency of area dependencies and feedback
Client Oriented - Increased communication and feedback from the client

## Slide 4: Task Decomposition
Obtain hosting platform
Obtain APIs
  Obtain Google Map APIs
  Obtain Zillow APIs
Develop a front-end-only product for the first iteration
  Design the visual appearance of the website
  Create a graphic interface with HTML and CSS
  Add functionality with JS
  Process inputs to be used by APIs
  Modify API output for results
Develop a traditional front-end UI/UX version
  Modify the graphic interface
  Modify the functionality to support forums
  Process inputs from forums with PHP to be used by APIs
  Modify API outputs for results
  Send results back to the users
Resources First Iteration Final Product

## Slide 5: Risks and Risk Mitigation
Obtain Host Platform
  Many free hosting platforms consist of maximum requests
    Buy a platform with no restraints
Obtain APIs
  We need to find the APIs to be able to have correct and current dated information
  If a company denies us access we must find a different way to display the data
    Find alternative real estate applications to use data from
Develop the front-end-only product for the first iteration
  Additional requirements are added by our client
    Could cause a restart or run into issues such as needed further APIs
Develop a traditional front-end UI/UX version
  Risk level - low
    We will have everything we need to develop a secure, cache oriented application to save user data.

## Slide 6: Project Schedule

## Slide 7: Personal Effort Level
Obtain Host Platform & APIs
This portion of the project has been done for the requirements and functionality to current date
Develop the front-end-only product for the first iteration
  Visual appearance - 5 hours
  Graphic interface with functionality - 10 - 15 hours
  Add API interfacing - 3 hours
  Modify outputs for results - 2 hours
Develop a traditional front-end UI/UX version
  Modify the graphic interface - 10 hours
  Create Backend - 10 hours
    Process inputs from forums with PHP to be used by APIs - 10 - 15 hours
    Modify outputs and send them back to the user - 15 - 20 hours
Testing - 20 hours